Process Charter: 
Dominica Morne Diablotin National Park

- Objective: Review and Update management plan for Morne Diablotin National Park by 2008.

- Responsible Agency:

  - FWPD

- Team Composition (to include members from):

  - Forestry, Wildlife, Parks

  - Tourism

  - Physical Planning

  - Finance

  - TEAM LEADER: from FWPD

- Methodology: Appropriate management planning and conservation planning methodologies including TNC’s Conservation Action Planning (CAP).

- Products:

  - Updated Management Plan for Morne Diablotin National Park

  - Digitized maps and GIS data for park and relevant surrounding resources

  - Outreach publications (e.g. brochures, posters, etc.)

  - Collated and analyzed data sets.

- Outcomes:

  - Greater collaboration amongst stakeholders

  - A shared vision amongst relevant agencies and other stakeholders

  - Increased visitation to the park

  - Increased public awareness

- Timeline:

  - 9 months (to be reviewed): February, 2008

- Resources:

  - Human (6 man months) – Approx: $120,000 EC

  - Financial Resources (for products) – Approx. $100,000 EC

  - Equipment (e.g. computer, printer, etc.) – Approx. $5,000

  - NOTE: All resource needs should be reviewed and revised as appropriate

- Stakeholders:

  - DOWASCO/Water Authority

  - Government Agencies including:

    - Legal Affairs

    - Community Development

    - Education

  - Farming Community

  - Tourism Community & Operators

  - Environmental NGOs & CBOs (community based organizations)

- Champion:

  - Minister and Permanent Secretary

- Next Steps/Actions (from now until next workshop):

  - Write Joint Report on Dominica CAP Meeting (include 2-page CAP summary; Examples of Plans)

    - Who: Dominica Team

    - When: Immediately

    - Refine “process charter” or project brief for communicating objectives

  - Find suitable examples of CAP plans for Dominica Team to share

    - Who: George Schuler

    - When: Immediately

  - In-house discussions within FWPD

    - Brief on CAP discussions and Project Opportunity

    - Status of Effort/Project/Process

    - Expectation of Management Team

    - Identify FWPD participants; Project Manager/Lead

    - Identify external assistance needs.

    - Develop written scope of work

  - Submission to Permanent Secretary/Agriculture

    - Permanent Secretary needs to be informed /briefed

  - Follow up on submission

    - When: (2 – 3 weeks after submission)

  - Permanent Secretary coordinate

    - Interagency core team

    - Inform Minister about project (including needs for outside assistance)

  - Minister requests any needed outside assistance

  - Communicate

    - Circulate Existing Management Plan to all relevant stakeholders (or core teams)

    - Circulate scope of work;

    - Circulate mgmt guidelines (if any)

  - Convene first meeting of core team

  - Develop project work plan

  - Consultation meeting to review management plan (Kick-Off Meeting)

    - Convened by Project Manager (& Consultant)

  - Begin CAP Process

Tomorrow:

Need Point Person to Initiate

Timing (by June – get commitment)

What needs to happen if I need to help you (protocol)