## Slide 1
Before starting a CAP process:
Pre-planning phase and process or team charter
Photo: P.N. Cascada de Basaseachic - CONANP

## Slide 2: Pre-Planning phase
      Why do we need a plan?
      Who is promoting this effort and which are our roles and responsibilities?
      Where is the project located and what is its scope? (Geographic or thematic focus)
    1.- Define objectives and assess if your team has the required capacity.

## Slide 3: Pre-Planning phase
    1.- Define objectives and assess if your team has the required capacity.
      Do we have the adequate capacity to begin a planning process?
        Selecting an initial project team, including a team leader, core members and advisors
        Which are the core capacities that each member brings to this effort?
        Do we have sufficient funding?
        Do we have adequate information?
        What other available resources do we have? (Equipment, infraestructure)

## Slide 4: Pre-Planning phase
    2.- Evaluate adequate conditions to ensure a successful process
      Which are adequate conditions for a successful process?
        Define your “Central or Core Planning Team”
        Capacity to plan
        Someone has been tasked to facilitate the process (Planner)
        A methodological advisor or coach is available (define the required level of support)
        Technical support staff
        Time
        What products do we expect?
        What method will we use?
        Who participates in various process phases?

## Slide 5
What is a process or team charter for?
It helps process promoters be explicit about the expected products, responsibilities, time, available resources, etc.
It helps ensure continuity in case staff changes occur during the process.
It is a useful resource for producing communication materials to share what the process is about with other stakeholders, since it summarizes the most relevant aspects of the planning process.
The process or team charter helps establish basic agreements in writing, before a planning process begins.

## Slide 6: Pre-Planning phase
  3.- Drafting a Process or Team Charter
    Introduction
        Why conduct planning process?
        Project description
        Previous planning exercises
        Process objectives
        Scope
    Methodology
    Products
    Core planning team directory
    Roles & responsibilities
    Potential process participants, by process phase
    Project duration
    Work plan to complete process
    Financial information (budget & funding sources)
    Bibliography

## Slide 7
 Best practices
Hold a capacity assessment meeting
Define your planning team
Define roles & responsibilities
Draft a Process or Team Charter (considering the adequate level of detail, based on your needs)